# IntelliWheels Future Roadmap & Business Expansion Plan

# IntelliWheels Future Roadmap & Business Expansion Plan

Transforming IntelliWheels into a Full-Scale Commercial Business

Version: 2.0

Date: January 2026

Status: Strategic Planning Document

Founding Team: 3 Co-Founders (33.3% equity each)

Domain: intelliwheels.co

Structure: Bootstrap → Profitable (No Outside Investors)

──────────────────────────────────────────────────

## Executive Summary

This document outlines the comprehensive roadmap to transform IntelliWheels from its current MVP state into a fully operational, commercially viable business. The plan covers technology expansion, mobile app development, advanced AI features, business infrastructure, and market positioning strategies.

──────────────────────────────────────────────────

## Table of Contents

[Phase 1: Foundation & Professionalization](#phase-1-foundation--professionalization-months-1-3)

[Phase 2: AI Enhancement & Price Intelligence](#phase-2-ai-enhancement--price-intelligence-months-2-5)

[Phase 3: Mobile App Development](#phase-3-mobile-app-development-months-4-8)

[Phase 4: Business Infrastructure](#phase-4-business-infrastructure-months-1-6)

[Phase 5: Market Expansion](#phase-5-market-expansion-months-6-18)

[Phase 6: Advanced Features](#phase-6-advanced-features-months-12-24)

[Technical Roadmap](#technical-roadmap)

[Investment & Financial Planning](#investment--financial-planning)

[Timeline Summary](#timeline-summary)

──────────────────────────────────────────────────

## Phase 1: Foundation & Professionalization (Months 1-3)

### 1.1 Domain & Brand Identity

| Task | Priority | Estimated Cost | Timeline |
| --- | --- | --- | --- |
| **Register primary domain** | 🔴 Critical | 50-100 JOD/year | Week 1 |
| Register backup domains | 🟡 High | 100 JOD/year | Week 1 |
| SSL Certificate (Let's Encrypt/Paid) | 🔴 Critical | Free-200 JOD | Week 1 |
| Professional email setup | 🔴 Critical | 50-100 JOD/year | Week 1 |
| Brand guidelines document | 🟡 High | 500-2,000 JOD | Week 2-3 |
| Logo variations & assets | 🟡 High | Included above | Week 2-3 |

Domain Strategy:

Primary: `intelliwheels.co` ✅ (Purchased)

Future: `intelliwheels.jo` (Jordan ccTLD when scaling)

Arabic: Consider later for regional expansion

Email Structure:

contact@intelliwheels.co      - General inquiries
support@intelliwheels.co      - Customer support
dealers@intelliwheels.co      - Dealer relations
info@intelliwheels.co         - Public information
noreply@intelliwheels.co      - System notifications

### 1.2 Professional Web Presence

| Enhancement | Description | Priority |
| --- | --- | --- |
| **Landing Page Redesign** | Hero section with video, testimonials, clear CTAs | 🔴 Critical |
| **About Us Page** | Company story, team, mission/vision | 🔴 Critical |
| **Contact Page** | Map, form, phone, WhatsApp Business | 🔴 Critical |
| **How It Works** | Step-by-step guide for buyers/sellers | 🟡 High |
| **Pricing Page** | Clear dealer subscription tiers | 🟡 High |
| **FAQ Section** | Common questions with schema markup | 🟡 High |
| **Blog/News Section** | Car news, buying guides, SEO content | 🟢 Medium |
| **Press Kit** | Media assets, press releases | 🟢 Medium |

### 1.3 SEO & Web Standards

| Task | Description | Priority |
| --- | --- | --- |
| **Sitemap.xml** | Auto-generated for all pages | 🔴 Critical |
| **Robots.txt** | Proper crawl instructions | 🔴 Critical |
| **Schema.org Markup** | Vehicle, LocalBusiness, Organization | 🔴 Critical |
| **Meta Tags** | Open Graph, Twitter Cards | 🔴 Critical |
| **Google Search Console** | Indexing, monitoring | 🔴 Critical |
| **Google Analytics 4** | User tracking, conversions | 🔴 Critical |
| **Performance Optimization** | Core Web Vitals, LCP < 2.5s | 🟡 High |
| **Accessibility (WCAG 2.1)** | Screen readers, contrast | 🟡 High |

### 1.4 Trust & Credibility

| Element | Implementation | Priority |
| --- | --- | --- |
| **Trust Badges** | SSL secure, verified dealers badge | 🔴 Critical |
| **User Reviews Display** | Google reviews integration | 🟡 High |
| **Dealer Verification Badge** | Verified checkmark system | 🟡 High |
| **Transaction Security** | Security certifications display | 🟡 High |
| **Social Proof** | User count, successful transactions | 🟡 High |
| **Media Mentions** | "As seen on" section | 🟢 Medium |

──────────────────────────────────────────────────

## Phase 2: AI Enhancement & Price Intelligence (Months 2-5)

### 2.1 AI-Powered Price Justification System ⭐

This is a flagship feature that will differentiate IntelliWheels in the market.

#### 2.1.1 Price Justification AI Architecture

┌─────────────────────────────────────────────────────────────────────┐
│                    INTELLIWHEELS PRICE INTELLIGENCE                  │
├─────────────────────────────────────────────────────────────────────┤
│                                                                       │
│  ┌───────────────┐    ┌─────────────────┐    ┌──────────────────┐  │
│  │   Car Data    │───▶│  Analysis Engine │───▶│ Price Verdict    │  │
│  │   Input       │    │                  │    │ Report           │  │
│  └───────────────┘    └─────────────────┘    └──────────────────┘  │
│         │                      │                       │            │
│         ▼                      ▼                       ▼            │
│  ┌───────────────┐    ┌─────────────────┐    ┌──────────────────┐  │
│  │ • Make/Model  │    │ • Market Data   │    │ ✅ Fair Price    │  │
│  │ • Year        │    │ • Depreciation  │    │ ⚠️ Overpriced    │  │
│  │ • Mileage     │    │ • Condition     │    │ 💰 Great Deal    │  │
│  │ • Condition   │    │ • Regional      │    │ ❌ Avoid         │  │
│  │ • Photos      │    │ • Comparable    │    │                  │  │
│  │ • Features    │    │   Sales         │    │ + Detailed       │  │
│  │ • Price Asked │    │                  │    │   Breakdown      │  │
│  └───────────────┘    └─────────────────┘    └──────────────────┘  │
│                                                                       │
└─────────────────────────────────────────────────────────────────────┘

#### 2.1.2 Price Justification Features

| Feature | Description | Technical Implementation |
| --- | --- | --- |
| **Price Score** | 1-100 score rating price fairness | ML model + market comparison |
| **Market Comparison** | Compare to similar listings | Vector similarity search |
| **Depreciation Analysis** | Expected value by age/mileage | Statistical modeling |
| **Condition Adjustment** | Adjust for reported condition | Rule-based + AI vision |
| **Feature Valuation** | Value added by features | Feature database + pricing |
| **Price Breakdown** | Itemized justification | AI-generated explanation |
| **Negotiation Tips** | Suggested bargaining points | GPT-based insights |
| **Historical Trends** | Price trends for model | Time-series analysis |

#### 2.1.3 Price Report Output

{
  "priceVerdict": "FAIR",
  "priceScore": 78,
  "askedPrice": 15000,
  "fairPriceRange": {
    "low": 13500,
    "mid": 15200,
    "high": 17000
  },
  "analysis": {
    "marketPosition": "Slightly below market average",
    "depreciationStatus": "Normal for age/mileage",
    "conditionRating": "Good (based on photos)",
    "featuresValue": "+500 JOD for premium features"
  },
  "breakdown": [
    { "factor": "Base Market Value", "value": 14000 },
    { "factor": "Low Mileage Bonus", "value": 800 },
    { "factor": "Good Condition", "value": 500 },
    { "factor": "Sunroof", "value": 300 },
    { "factor": "Leather Seats", "value": 400 },
    { "factor": "Age Depreciation", "value": -800 }
  ],
  "recommendation": "This is a fair price. The car is priced competitively considering its low mileage and features. You might negotiate 500-1000 JOD off.",
  "negotiationTips": [
    "Ask about service history",
    "Request accident report",
    "Check tire condition - may need replacement"
  ],
  "comparableSales": [
    { "make": "Toyota", "model": "Camry", "year": 2020, "price": 15500, "mileage": 55000 },
    { "make": "Toyota", "model": "Camry", "year": 2020, "price": 14800, "mileage": 62000 }
  ],
  "confidence": 0.85,
  "generatedAt": "2026-01-22T10:30:00Z"
}

#### 2.1.4 Implementation Roadmap

| Week | Task | Details |
| --- | --- | --- |
| 1-2 | Data Collection | Scrape/collect historical sales data for Jordan |
| 2-3 | Feature Engineering | Build feature extraction from listings |
| 3-4 | Model Training | Train price prediction model with confidence |
| 4-5 | Comparison Engine | Build similar vehicle matching system |
| 5-6 | Report Generation | AI-powered explanation generation |
| 6-7 | UI/UX Design | Design report display components |
| 7-8 | Integration | Integrate into listing pages |
| 8 | Testing | A/B testing, accuracy validation |

### 2.2 Enhanced AI Features

| Feature | Description | Priority | Timeline |
| --- | --- | --- | --- |
| **Car Condition Analyzer** | AI analyzes photos for damage/issues | 🔴 Critical | Month 3 |
| **Fraud Detection** | Detect fake listings, stolen cars | 🔴 Critical | Month 4 |
| **Price Alert System** | Notify when price drops | 🟡 High | Month 3 |
| **Smart Recommendations** | Personalized car suggestions | 🟡 High | Month 4 |
| **VIN Decoder** | Extract details from VIN | 🟡 High | Month 3 |
| **Document Scanner** | Extract info from car documents | 🟢 Medium | Month 5 |
| **Voice Search** | Arabic/English voice queries | 🟢 Medium | Month 6 |
| **AR Car Viewer** | View car in AR | 🟢 Low | Month 8+ |

### 2.3 AI Training Data Strategy

| Data Source | Purpose | Method |
| --- | --- | --- |
| **Historical Listings** | Price modeling | Internal database |
| **Jordanian Customs Data** | Import prices | Public records |
| **Regional Marketplaces** | Market comparison | Web scraping (legal) |
| **User Feedback** | Model improvement | User ratings |
| **Dealer Input** | Expert validation | Dealer partnerships |
| **Auction Results** | True market prices | API integrations |

──────────────────────────────────────────────────

## Phase 3: Mobile App Development (Months 4-8)

### 3.1 Mobile App Strategy

| Approach | Pros | Cons | Recommendation |
| --- | --- | --- | --- |
| **React Native** | Code sharing with web, fast dev | Performance limitations | ⭐ Recommended |
| **Flutter** | Great performance, UI | New codebase | Good alternative |
| **Native (Swift/Kotlin)** | Best performance | 2x development cost | Future consideration |
| **PWA Enhancement** | Minimal work | Limited features | Interim solution |

Recommended Approach: React Native with Expo for rapid development and code sharing.

### 3.2 Mobile App Features by Version

#### Version 1.0 (MVP) - Month 4-6

| Feature | Description | Priority |
| --- | --- | --- |
| **Browse Listings** | Search, filter, view cars | 🔴 Critical |
| **User Authentication** | Login, register, Google OAuth | 🔴 Critical |
| **Favorites** | Save/manage favorites | 🔴 Critical |
| **AI Chat** | Full AI chatbot integration | 🔴 Critical |
| **Push Notifications** | Price alerts, messages | 🔴 Critical |
| **Dealer Contact** | Call, WhatsApp, message | 🔴 Critical |
| **Offline Mode** | View saved listings offline | 🟡 High |
| **Share Listings** | Share via social/messaging | 🟡 High |

#### Version 1.5 - Month 7-8

| Feature | Description | Priority |
| --- | --- | --- |
| **Camera Integration** | Scan/analyze car photos | 🔴 Critical |
| **Price Check Tool** | Quick price verification | 🔴 Critical |
| **Location Services** | Find nearby dealers | 🟡 High |
| **Dark Mode** | Theme support | 🟡 High |
| **Biometric Login** | Face ID, fingerprint | 🟡 High |
| **Widget Support** | Home screen widgets | 🟢 Medium |

#### Version 2.0 - Month 9-12

| Feature | Description | Priority |
| --- | --- | --- |
| **Seller Tools** | Create/manage listings | 🔴 Critical |
| **In-App Messaging** | Real-time chat | 🔴 Critical |
| **Payment Integration** | Featured listings, subscriptions | 🔴 Critical |
| **AR Car Viewer** | Augmented reality preview | 🟢 Medium |
| **Voice Commands** | Voice search/control | 🟢 Medium |
| **Car Comparison** | Side-by-side comparison | 🟡 High |

### 3.3 Mobile App Architecture

┌─────────────────────────────────────────────────────────────────────┐
│                     INTELLIWHEELS MOBILE APP                         │
├─────────────────────────────────────────────────────────────────────┤
│                                                                       │
│  ┌─────────────────────────────────────────────────────────────┐   │
│  │                    React Native + Expo                        │   │
│  ├──────────────┬──────────────┬──────────────┬────────────────┤   │
│  │   Browse     │   Search     │   AI Chat    │   Profile      │   │
│  │   Screen     │   Screen     │   Screen     │   Screen       │   │
│  └──────────────┴──────────────┴──────────────┴────────────────┘   │
│                              │                                       │
│  ┌───────────────────────────▼───────────────────────────────────┐ │
│  │                    State Management (Redux/Zustand)            │ │
│  └───────────────────────────────────────────────────────────────┘ │
│                              │                                       │
│  ┌───────────────────────────▼───────────────────────────────────┐ │
│  │                    API Layer (React Query)                     │ │
│  └───────────────────────────────────────────────────────────────┘ │
│                              │                                       │
│  ┌──────────────┬────────────▼────────────┬──────────────────────┐ │
│  │  Push        │  Camera    │  Location  │  Storage             │ │
│  │  Notifications│  Module    │  Services  │  (AsyncStorage)      │ │
│  │  (FCM/APNs)  │            │            │                      │ │
│  └──────────────┴────────────┴────────────┴──────────────────────┘ │
│                              │                                       │
└──────────────────────────────┼───────────────────────────────────────┘
                               │
                    ┌──────────▼──────────┐
                    │  IntelliWheels API  │
                    │  (Flask Backend)    │
                    └─────────────────────┘

### 3.4 App Store Strategy

| Platform | Store Fee | Requirements | Timeline |
| --- | --- | --- | --- |
| **Google Play** | $25 one-time | APK/AAB, screenshots | Week 1 after dev |
| **Apple App Store** | $99/year | Apple Developer account, TestFlight | Week 2-3 after dev |
| **Huawei AppGallery** | Free | APK, screenshots | Week 2 (GCC reach) |
| **Samsung Galaxy Store** | Free | APK, screenshots | Week 3 |

App Store Optimization (ASO):

Keywords: سيارات الأردن, Jordan cars, used cars Jordan, AI car assistant

Screenshots: 5-10 high-quality screenshots with Arabic/English text

Video preview: 30-second app walkthrough

Ratings strategy: In-app rating prompts after positive interactions

──────────────────────────────────────────────────

## Phase 4: Business Infrastructure (Months 1-6)

### 4.1 Legal Entity Setup

| Task | Authority | Cost | Timeline |
| --- | --- | --- | --- |
| **Reserve Trade Name** | Ministry of Industry & Trade | 50 JOD | Week 1 |
| **Register LLC** | Companies Control Department | 500 JOD | Week 1-2 |
| **Tax Registration** | Income & Sales Tax Dept | Free | Week 2 |
| **Social Security** | Social Security Corporation | Varies | Week 2 |
| **Municipality License** | Amman Municipality | 300 JOD/year | Week 3 |
| **Chamber of Commerce** | Amman Chamber | 150 JOD/year | Week 3 |
| **Bank Account** | Local bank | Free-100 JOD | Week 3 |
| **E-commerce License** | Ministry of Digital Economy | TBD | Week 4 |

Recommended Legal Structure: LLC (شركة ذات مسؤولية محدودة)

Minimum capital: 1,000 JOD

Liability protection

Investor-friendly

Scalable

### 4.2 Payment Infrastructure

| Payment Method | Provider | Fees | Priority |
| --- | --- | --- | --- |
| **Credit/Debit Cards** | PayTabs, Tap Payments | 2.5-3% | 🔴 Critical |
| **Bank Transfer** | Local banks | Fixed fee | 🔴 Critical |
| **eFAWATEERcom** | JOPACC | Low fees | 🟡 High |
| **Mobile Wallets** | Orange Money, Zain Cash | 1-2% | 🟡 High |
| **Cash on Service** | Manual collection | N/A | 🟢 Medium |
| **PayPal** | PayPal Business | 4-5% | 🟢 Medium (expats) |

Payment Integration Roadmap:

Month 1: Bank transfer + Cash
Month 2: Credit cards (PayTabs)
Month 3: eFAWATEERcom
Month 4: Mobile wallets
Month 6: Full payment ecosystem

### 4.3 Customer Support Infrastructure

| Channel | Tool | Cost | Priority |
| --- | --- | --- | --- |
| **WhatsApp Business** | WhatsApp Business API | $50-200/mo | 🔴 Critical |
| **Live Chat** | Crisp, Intercom, or Tawk.to | Free-100/mo | 🔴 Critical |
| **Email Support** | Help Scout, Freshdesk | Free-50/mo | 🔴 Critical |
| **Phone Support** | Local VoIP | 50 JOD/mo | 🟡 High |
| **Help Center** | Built-in or Notion | Free | 🟡 High |
| **Ticket System** | Freshdesk, Zendesk | 50-200/mo | 🟢 Medium |

Support SLAs:

First response: < 4 hours (business hours)

Resolution: < 24 hours for standard issues

Critical issues: < 2 hours

WhatsApp: Real-time during business hours

### 4.4 Office & Operations

| Need | Options | Cost | Priority |
| --- | --- | --- | --- |
| **Virtual Office** | Regus, WeWork | 100-200 JOD/mo | 🟡 High |
| **Co-working Space** | The Tank, Zinc | 150-300 JOD/mo | 🟢 Medium |
| **Dedicated Office** | Amman locations | 500+ JOD/mo | 🟢 Later |
| **Remote Work** | Home-based | Free | ✅ Current |

──────────────────────────────────────────────────

## Phase 5: Market Expansion (Months 6-18)

### 5.1 Geographic Expansion

| Phase | Market | Timeline | Strategy |
| --- | --- | --- | --- |
| **Phase 1** | Jordan (Amman focus) | Months 1-6 | Deep penetration |
| **Phase 2** | Jordan (nationwide) | Months 6-12 | Regional expansion |
| **Phase 3** | GCC (UAE pilot) | Months 12-18 | Market testing |
| **Phase 4** | GCC (Saudi Arabia) | Months 18-24 | Major expansion |
| **Phase 5** | MENA region | Months 24+ | Full regional presence |

### 5.2 Market-Specific Adaptations

| Market | Currency | Language | Regulations | Notes |
| --- | --- | --- | --- | --- |
| **Jordan** | JOD | AR/EN | Standard | Home market |
| **UAE** | AED | AR/EN | Federal | High-value market |
| **Saudi Arabia** | SAR | AR | Strict | Largest GCC market |
| **Kuwait** | KWD | AR/EN | Standard | High purchasing power |
| **Qatar** | QAR | AR/EN | Standard | Small but wealthy |
| **Bahrain** | BHD | AR/EN | Flexible | Tech-friendly |
| **Oman** | OMR | AR/EN | Standard | Growing market |

### 5.3 Partnership Strategy

| Partner Type | Examples | Value | Priority |
| --- | --- | --- | --- |
| **Banks** | Arab Bank, Housing Bank | Financing leads | 🔴 Critical |
| **Insurance** | Arabia Insurance, Jordan Insurance | Mandatory coverage | 🟡 High |
| **Inspection Services** | Local garages | Vehicle verification | 🟡 High |
| **Shipping/Logistics** | DHL, Aramex | Cross-border sales | 🟢 Medium |
| **Media** | Roya, Alghad | Marketing reach | 🟡 High |
| **Influencers** | Car YouTubers | Brand awareness | 🟡 High |
| **Dealer Associations** | Jordan Auto Dealers | B2B credibility | 🔴 Critical |

### 5.4 Marketing Strategy

| Channel | Budget % | Strategy | KPIs |
| --- | --- | --- | --- |
| **Social Media** | 30% | FB, Instagram, TikTok, YouTube | Engagement, followers |
| **Google Ads** | 25% | Search, Display, YouTube | CPC, conversions |
| **Influencer Marketing** | 15% | Car reviewers, tech bloggers | Reach, referrals |
| **Content Marketing** | 15% | Blog, SEO, videos | Organic traffic |
| **PR & Events** | 10% | Auto shows, media | Brand mentions |
| **Referral Program** | 5% | User-to-user | Referral conversions |

Marketing Milestones:

Month 3: 10,000 social media followers

Month 6: 50,000 monthly website visitors

Month 12: 200,000 app downloads

Month 18: Leading brand awareness in Jordan

──────────────────────────────────────────────────

## Phase 6: Advanced Features (Months 12-24)

### 6.1 Vehicle History & Verification

| Feature | Description | Implementation |
| --- | --- | --- |
| **VIN History Report** | Full vehicle history | Partner with international databases |
| **Accident History** | Collision records | Insurance partnerships |
| **Service Records** | Maintenance history | Dealer/garage integration |
| **Ownership History** | Previous owners | Traffic dept integration |
| **Customs Records** | Import details | Jordan Customs API |
| **Theft Check** | Stolen vehicle database | Police partnership |

### 6.2 Financing Integration

| Feature | Description | Partner |
| --- | --- | --- |
| **Loan Calculator** | Monthly payment estimator | Built-in |
| **Pre-Approval** | Instant loan pre-approval | Banks |
| **Financing Offers** | Multiple bank options | Bank network |
| **Lease Options** | Car leasing | Leasing companies |
| **Islamic Financing** | Murabaha, Ijara | Islamic banks |

### 6.3 Insurance Integration

| Feature | Description | Partner |
| --- | --- | --- |
| **Quote Comparison** | Multiple insurance quotes | Insurance aggregator |
| **Instant Purchase** | Buy insurance in-app | Insurance partners |
| **Claims Assistance** | Help with claims | Insurance companies |
| **Bundle Deals** | Insurance + car packages | Strategic partners |

### 6.4 After-Sales Ecosystem

| Service | Description | Revenue Model |
| --- | --- | --- |
| **Service Booking** | Book car service appointments | Referral fees |
| **Parts Marketplace** | Buy/sell car parts | Listing fees |
| **Roadside Assistance** | Emergency help | Subscription |
| **Extended Warranty** | Additional coverage | Commission |
| **Trade-In Program** | Upgrade your car | Transaction fees |

### 6.5 B2B Features (Dealer Pro)

| Feature | Description | Pricing |
| --- | --- | --- |
| **Inventory Management** | Full stock management | Pro subscription |
| **CRM Integration** | Lead management | Pro subscription |
| **Analytics Dashboard** | Performance insights | Pro subscription |
| **Multi-User Access** | Team accounts | Pro subscription |
| **API Access** | System integration | Enterprise tier |
| **White-Label Solution** | Dealer websites | Custom pricing |
| **Auction Platform** | B2B car auctions | Transaction fees |

──────────────────────────────────────────────────

## Technical Roadmap

### 7.1 Infrastructure Scaling

| Phase | Users | Infrastructure | Estimated Cost |
| --- | --- | --- | --- |
| **Current** | 0-1,000 | Vercel + Render free/hobby | $0-50/mo |
| **Phase 1** | 1,000-10,000 | Vercel Pro + Render Starter | $100-300/mo |
| **Phase 2** | 10,000-50,000 | Vercel Pro + Render Pro | $300-800/mo |
| **Phase 3** | 50,000-200,000 | Enterprise tiers + CDN | $1,000-3,000/mo |
| **Phase 4** | 200,000+ | Multi-region deployment | $5,000+/mo |

### 7.2 Database Scaling

Current:     PostgreSQL (Render) → Single instance
Phase 1:     PostgreSQL + Redis cache
Phase 2:     PostgreSQL cluster + Read replicas
Phase 3:     PostgreSQL + Elasticsearch + Redis cluster
Phase 4:     Multi-region database + Sharding

### 7.3 AI/ML Infrastructure

| Component | Current | Future |
| --- | --- | --- |
| **LLM** | Google Gemini API | Gemini + Fine-tuned models |
| **Price Model** | Scikit-learn local | Cloud ML (Vertex AI) |
| **Embeddings** | Sentence Transformers | Custom trained embeddings |
| **Image Analysis** | Gemini Vision | Dedicated CV models |
| **Search** | Semantic search | Elasticsearch + Vector DB |

### 7.4 Security Enhancements

| Enhancement | Priority | Timeline |
| --- | --- | --- |
| **Security Audit** | 🔴 Critical | Month 2 |
| **Penetration Testing** | 🔴 Critical | Month 3 |
| **WAF Implementation** | 🟡 High | Month 2 |
| **DDoS Protection** | 🟡 High | Month 2 |
| **SOC 2 Compliance** | 🟢 Medium | Month 12 |
| **Data Encryption at Rest** | 🟡 High | Month 3 |
| **Audit Logging** | 🟡 High | Month 3 |
| **Bug Bounty Program** | 🟢 Medium | Month 6 |

### 7.5 API & Integration

| API | Purpose | Timeline |
| --- | --- | --- |
| **Public API v1** | Third-party integrations | Month 4 |
| **Webhook System** | Real-time notifications | Month 4 |
| **OAuth Provider** | Single sign-on | Month 5 |
| **Widget Embeds** | Dealer website widgets | Month 5 |
| **Zapier Integration** | No-code automation | Month 6 |

──────────────────────────────────────────────────

## Founding Team & Equity Structure

### 8.0 Team Structure

┌─────────────────────────────────────────────────────────────────────┐
│                    INTELLIWHEELS FOUNDING TEAM                       │
├─────────────────────────────────────────────────────────────────────┤
│                                                                       │
│     ┌──────────────┐  ┌──────────────┐  ┌──────────────┐           │
│     │  FOUNDER 1   │  │  FOUNDER 2   │  │  FOUNDER 3   │           │
│     │  CEO/Product │  │  CTO/Tech    │  │  COO/Business│           │
│     │    33.33%    │  │    33.33%    │  │    33.34%    │           │
│     └──────────────┘  └──────────────┘  └──────────────┘           │
│                                                                       │
│     + Hired Staff (No Equity):                                       │
│       • Part-time Web Developer (200 JOD/month)                      │
│       • Customer Support (added Month 5)                             │
│       • Freelance Accountant (100 JOD/month)                         │
│                                                                       │
└─────────────────────────────────────────────────────────────────────┘

| Role | Responsibilities | Equity |
| --- | --- | --- |
| **CEO / Product Lead** | Vision, strategy, product, investor relations | 33.33% |
| **CTO / Tech Lead** | Development, AI/ML, infrastructure, security | 33.33% |
| **COO / Business Lead** | Operations, dealers, marketing, support | 33.34% |

### 8.1 Bootstrap Funding Strategy (No Outside Investors)

We are choosing to stay 100% founder-owned. Here's how:

| Funding Source | Amount | When | Equity Given |
| --- | --- | --- | --- |
| **Founder Contributions** | ~500 JOD each (1,500 total) | Month 1 | 0% (already owners) |
| **Revenue Reinvestment** | All profits Month 1-6 | Ongoing | 0% |
| **Family/Friend Loans** | If needed (optional) | As needed | 0% (loan, not equity) |
| **Bank Loan** | If needed for expansion | Year 2+ | 0% |

What We're NOT Doing:

❌ Angel investors (would take 10-30% equity)

❌ VC funding (would take 20-40% equity)

❌ Accelerator programs (most take 5-10% equity)

### 8.2 Revenue Projections (Bootstrap Model)

| Revenue Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Dealer Subscriptions | 45,000 | 180,000 | 500,000 |
| Featured Listings | 10,000 | 60,000 | 200,000 |
| AI Premium Features | 15,000 | 80,000 | 250,000 |
| AI Price Checks (2 JOD) | 5,000 | 30,000 | 100,000 |
| Financing/Insurance Leads | 0 | 50,000 | 200,000 |
| **Total Revenue** | **75,000** | **400,000** | **1,250,000** |

### 8.3 Founder Salary Timeline

| Revenue Level | Founder Salary (Each) | Total Salaries |
| --- | --- | --- |
| Month 1-4 (< 3,000 JOD) | 0 JOD | 0 JOD |
| Month 5-6 (3,000-5,000 JOD) | 300 JOD | 900 JOD |
| Month 7-9 (5,000-10,000 JOD) | 500 JOD | 1,500 JOD |
| Month 10-12 (10,000+ JOD) | 800 JOD | 2,400 JOD |
| Year 2 (20,000+ JOD) | 1,200 JOD | 3,600 JOD |
| Year 3 (40,000+ JOD) | 2,000 JOD | 6,000 JOD |

### 8.3 Key Metrics to Track

| Metric | Year 1 Target | Year 2 Target | Year 3 Target |
| --- | --- | --- | --- |
| **Registered Users** | 10,000 | 100,000 | 500,000 |
| **Monthly Active Users** | 3,000 | 40,000 | 200,000 |
| **Dealer Partners** | 100 | 500 | 2,000 |
| **Active Listings** | 2,000 | 15,000 | 50,000 |
| **App Downloads** | 5,000 | 100,000 | 500,000 |
| **Monthly GMV** | 500,000 | 5,000,000 | 20,000,000 |
| **Customer NPS** | 40+ | 50+ | 60+ |

──────────────────────────────────────────────────

## Timeline Summary

### Visual Roadmap

2026                                    2027                                2028
Q1         Q2         Q3         Q4    Q1         Q2         Q3
│──────────│──────────│──────────│─────│──────────│──────────│
│                                       │
├── Phase 1: Foundation ────────────────┤
│   • Domain & branding                 │
│   • Legal setup                       │
│   • Professional web                  │
│                                       │
├────── Phase 2: AI Enhancement ────────┤
│       • Price justification AI        │
│       • Fraud detection               │
│       • Smart recommendations         │
│                                       │
├─────────── Phase 3: Mobile App ───────┤
│            • iOS & Android launch     │
│            • v1.5 features            │
│            • v2.0 seller tools        │
│                                       │
├─────────────── Phase 4: Business ─────┤
│                • Payment integration  │
│                • Support systems      │
│                • Partnerships         │
│                                       │
├────────────────── Phase 5: Expansion ─┤
│                   • Jordan nationwide │
│                   • UAE pilot         │
│                   • GCC expansion     │
│                                       │
├───────────────────── Phase 6: Advanced Features ──────────────┤
                       • Vehicle history
                       • Financing
                       • Insurance
                       • B2B platform

### Critical Path Milestones

| Milestone | Date | Success Criteria |
| --- | --- | --- |
| **🎯 Co-Founder Agreement Signed** | Jan 2026 | All 3 founders sign agreement |
| **🎯 Graduation Discussion** | Jan 2026 | Successfully defend project |
| **🎯 Domain Live** | Feb 2026 | Professional site on intelliwheels.co |
| **🎯 Company Registered** | Feb 2026 | مؤسسة فردية registered |
| **🎯 Founding 10 Dealers** | Mar 2026 | 10 free founding partner dealers |
| **🎯 First Revenue** | Mar 2026 | First paying dealer + AI purchases |
| **🎯 50 Dealers** | May 2026 | 40 paying + 10 founding dealers |
| **🎯 Break-even** | May 2026 | Revenue covers expenses |
| **🎯 Founder Salaries Start** | May 2026 | 300 JOD/month each |
| **🎯 Price AI Launched** | Jun 2026 | Full price justification feature |
| **🎯 100 Dealers** | Aug 2026 | 100 active dealer partners |
| **🎯 Mobile App v1.0** | Sep 2026 | iOS & Android apps in stores |
| **🎯 10,000 Users** | Dec 2026 | 10,000 registered users |
| **🎯 15,000 JOD/month Revenue** | Dec 2026 | Consistent monthly revenue |
| **🎯 Series A Ready** | Dec 2027 | 500+ dealers, profitable |

──────────────────────────────────────────────────

## Conclusion

IntelliWheels has a solid technical foundation with significant potential for growth. The roadmap outlined above transforms the current MVP into a comprehensive automotive marketplace business with:

**Professional Brand Presence** - Domain, branding, and trust signals

**Differentiated AI Features** - Price justification AI as a unique selling point

**Mobile-First Strategy** - Native apps for maximum reach

**Sustainable Business Model** - Multiple revenue streams

**Regional Expansion Path** - From Jordan to GCC markets

**Scalable Infrastructure** - Built for growth

Immediate Next Steps (Next 30 Days):

☐ Register intelliwheels.jo domain

☐ Begin LLC registration process

☐ Set up professional email

☐ Start dealer outreach program

☐ Begin Price Justification AI development

☐ Create investor pitch deck

☐ Set up analytics and tracking

☐ Plan mobile app architecture

──────────────────────────────────────────────────

*This roadmap is a living document and should be updated quarterly based on market feedback and business performance.*

Document Version: 1.0

Last Updated: January 22, 2026

Next Review: April 2026